# Eddy Launch — W1 Technical Setup

To: Nico
From: Brian
Date: March 01, 2026
Status: Ready to execute — no blockers

## Context

We're launching a validation funnel for the Eddy course. The goal is to run Meta ads driving traffic to a quiz/landing page, capture emails, and learn what resonates — fast. We are NOT building the course yet. That's Phase 2. Right now it's: Ad → Landing Page → Quiz → Email Capture + Autoresponder.

I'm handling the creative work (quiz design, ad creative briefs, landing page copy, autoresponder email). Your scope is the technical config below. These are all straightforward setup tasks — no custom code required. If anything is unclear, ask me before guessing.

## Stack Overview

| Tool | Purpose | Cost | Account |
| --- | --- | --- | --- |
| Kit (ConvertKit) | Email capture + autoresponder | Free (up to 10K subs) | I'll create, you configure |
| Meta Business Manager | Ad account + Pixel | Ad spend only | Existing — I'll grant access |
| Vercel | Hosts quiz + landing page | Free tier | Existing — brhecht repo |
| AdCreative.ai | Static ad generation | $29–39/mo | I'll create + use |
| Creatify | AI video ad generation | $19–49/mo | I'll create + use |
| Google Sheets | Analytics tracking | Free | I'll create, you maintain |

## Your Tasks (6 items)

### 1. Kit Account Setup

Priority: High — blocks email capture
Time estimate: 30–45 min
Depends on: Brian creates Kit account first

What to do:

Log into Kit (I'll send you credentials or add you as a team member)

Create a Subscriber Form — simple email capture, no fancy design needed

Set up one Tag: "quiz-lead" (we'll use this to segment quiz completers)

Create a Landing Page form variant (Kit has a simple form builder — or we'll embed on our Vercel page)

Test: submit a test email, confirm it shows up in Subscribers with the tag

Deliverable: Working form that captures email + applies "quiz-lead" tag. Send me the form embed code or hosted URL.

### 2. Kit Autoresponder Sequence

Priority: High — fires immediately after signup
Time estimate: 20–30 min
Depends on: Task 1 complete + Brian provides email copy

What to do:

Create a Visual Automation in Kit

Trigger: "Subscribes to a form" (the form from Task 1)

Action: Send email (I'll provide the subject line + body copy — TBD from Brian)

Add a 1-day delay, then a second email (copy TBD from Brian)

Test the full sequence with a test email address

Deliverable: Working automation. When someone submits the form, they get Email 1 immediately and Email 2 after 24hrs.

TBD from Brian: Email subject lines and body copy for both emails. I'll get these to you by [DATE TBD].

### 3. UTM Naming Convention + Tracking Sheet

Priority: Medium — needed before ads go live
Time estimate: 20 min
Depends on: Nothing — can do anytime

UTMs are just tags we append to URLs so we know which ad drove which signup. Kit captures them automatically — we just need a consistent naming system.

The convention:

utm_source = always "meta"

utm_medium = always "paid"

utm_campaign = campaign name, lowercase, hyphens (e.g., "quiz-launch-v1", "pain-point-test")

utm_content = ad variant ID (e.g., "static-03", "video-avatar-2", "carousel-benefits")

Example full URL:

https://eddy.humbleconviction.com/quiz?utm_source=meta&utm_medium=paid&utm_campaign=quiz-launch-v1&utm_content=static-03

What to do:

Create a Google Sheet with columns: Campaign Name, Ad Variant ID, Full URL, Date Launched, Status, Notes

Pre-populate with the naming convention above as a reference row

Share the sheet with me (edit access)

Deliverable: Shared Google Sheet with UTM tracking template. I'll fill in campaign/variant names as I create ads.

### 4. Meta Pixel Installation

Priority: High — required for ad tracking
Time estimate: 15–20 min
Depends on: Access to Vercel project + Meta Business Manager

What to do:

Go to Meta Business Manager → Events Manager → Pixels

Copy the Pixel base code snippet (or I'll send you the Pixel ID)

Add the snippet to the <head> of our Vercel app (index.html or layout component)

Add a PageView event (fires on every page load — this is included in the base code)

Add a Lead event that fires on form submission (when someone completes the quiz/signup)

Verify: use Meta's Pixel Helper Chrome extension to confirm events fire correctly

Deliverable: Pixel installed and verified. PageView fires on load, Lead fires on form submit.

TBD from Brian: Meta Pixel ID (I'll send this to you). Access to the Vercel project if you don't have it already.

### 5. Meta Business Manager / Ad Account Setup

Priority: Medium — needed before ads go live
Time estimate: 15–30 min
Depends on: Brian grants access

What to do:

Confirm you have access to our Meta Business Manager (I'll add you if not)

Verify the Ad Account is active and has a payment method on file

Confirm the Pixel (from Task 4) is connected to the Ad Account

Set up a Custom Conversion for "Lead" event (quiz/form completion)

Create a test Custom Audience: "All website visitors, last 30 days" (we'll use this for retargeting later)

Deliverable: Confirmed: ad account active, pixel connected, custom conversion set up, one test audience created.

### 6. Connect Kit Form to Landing Page

Priority: High — this is the actual lead capture mechanism
Time estimate: 15–20 min
Depends on: Task 1 complete + landing page/quiz deployed on Vercel

What to do:

Get the Kit form embed code or API endpoint from Task 1

Integrate it into the quiz results / landing page (either embed or API POST to Kit)

Ensure UTM parameters from the URL are passed through to Kit on form submission (Kit does this automatically if the form is on the same page as the UTM'd URL)

Test end-to-end: click a UTM-tagged URL → land on page → complete quiz → submit email → confirm it shows in Kit with the tag + UTM data

Deliverable: End-to-end flow working. UTM-tagged visit → quiz → email captured in Kit with tag + source data.

## What Brian Is Handling (for context)

So you have the full picture — here's what I'm doing in parallel. None of this blocks your work, but it's useful context if questions come up.

| Task | Notes |
| --- | --- |
| Quiz design (questions, logic, outcomes) | This is the core product — I'll share the design with you when ready |
| Landing page copy (headline, CTA, story) | Claude is helping me build the actual page — you'll deploy via Vercel |
| Ad creative briefs → AdCreative.ai | Static ad variants — I'll generate these myself |
| Video ad briefs → Creatify | AI avatar videos — I'll generate these myself |
| Autoresponder email copy | I'll write and send to you for Task 2 |
| Kit account creation | I'll create the account and add you |

## Suggested Sequencing

You don't need to do these in strict order, but here's what makes sense given dependencies:

Day 1–2: Tasks 1 + 3 (Kit setup + UTM sheet) — no dependencies, quick wins

Day 2–3: Task 4 + 5 (Meta Pixel + Business Manager) — I'll send you the Pixel ID

Day 3–4: Task 2 (Autoresponder) — waiting on my email copy

Day 4–5: Task 6 (Connect everything) — needs quiz/landing page deployed + Kit form ready

## Open Items (TBDs from Brian)

Kit account credentials or team invite — will send before you start

Autoresponder email copy (2 emails) — will send by mid-week

Meta Pixel ID — will send when you're ready for Task 4

Vercel project access — confirm if you have it, otherwise I'll add you

Meta Business Manager access — confirm if you have it, otherwise I'll add you

## Questions?

Text me or drop questions in the Eddy tracker (eddy-tracker.vercel.app). Don't wait if something is unclear — better to ask than to guess and redo.